| Sector Outcome | Results Indicators | Indicator Type | Unit of Measure | Baseline | Targets/ Achievements |  |  |  |  |  | Lead Agency |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  |  | 2009 | 2010 | 2011 | 2012 | 2013 |  |
| 1. National Telecommunication infrastructure develop to provide comprehensive telecom and ICT sercvices nationwide (P1) | 1. Telecom Law, Regulatory Framwork developed (P1S1) | Output | Event. | No Law | Target | - | Draft Telecom Law sent to AGO | Telecom Law Enacted | Telecom Regulations established | - | CAM |
|  |  |  |  |  | Ach |  | Achieved |  |  |  |  |
|  | 2. Incentive package to encourage operators to roll out service to areas of low economic return development (P1S2) | Output | Event. | No Pkg. | Target | - | - | - | Incentive Package Introduced | - | CAM |
|  |  |  |  |  | Ach |  |  |  |  |  |  |
|  | 3. New areas in which telecom services are provided increased (broadband service) (P1S4) | Outcome | % of islands | 8% | Target | 10 | 75 | 80 | 85 | 90 | CAM |
|  |  |  |  |  | Ach |  |  |  |  |  |  |
|  | 4. Nation wide emergency telecommunication coverage increased, by operators (No of sirens deployed) (P1S3) | Outcome | % of islands | 0 | Target | 50 | 100 | N/A | N/A | N/A | CAM |
|  |  |  |  |  | Ach |  |  |  |  |  |  |
|  | 5. New mobile services supporting efficient accessibility of public services through ICT. (3G service) (P1S4&6) | Outcome | No of Islands | 2 | Target | 10 | 30 | 60 | 80 | 100 | CAM |
|  |  |  |  |  | Ach | 10 | 31 |  |  |  |  |

Results Framework (RF) - Communications, Science and Technology

| 2. Telecommunication and ICT Regulation Strengthened (P2) | 1. Autonomous telecommunication authority established (P2S2) | Output | Event | No Law | Target | Comm Authority Law drafted; Authority structure established | Comm Authority Law submitted to AGO | Law enacted; Authority Established | - | - | CAM |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Ach | Achieved | Achieved |  |  |  |  |
|  | 2. Technically competent personnel engaged in effective regulation and monitoring, increased (P2S5) | Output | No. of trained staff | 15 | Target | - | - | - | 20 | 25 |  |
|  |  |  |  |  | Ach | - | - | - |  |  |  |
| 3. Service pricing on cost oriented basis established to facilitate non discrimination and enhance affordability (P3) | 1. Prevailing service charges benchmarked against those of regional countries, selected economic and peer group and (P3S3) | Output | No. | No Study | Target | 1 | 1 | 1 | 1 | 1 | CAM |
|  |  |  |  |  | Ach | 1 | 1 |  |  |  |  |
|  | 2. An affordable basic package of services including voice and internet determined, on a continuous basis (P3S1) | Output | No. | 0 | Target | 1 | 1 | 1 | 1 | 1 | CAM |
|  |  |  |  |  | Ach | 1 | 1 |  |  |  |  |
|  | 3. Access and usage of telecom services by public increased (minutes of mobile usage) (P3S4) | Impact | Ratio % of annual increase |  | Target |  |  | 15 | 15 | 15 | CAM |
|  |  |  |  |  | Ach | 20 | 15 |  |  |  |  |
| 4. Private sector engagement in developing ICT industry increased (P4) | 1. IT Incubator Established (P4S1) | Outcome | No. |  | Target |  |  |  |  |  | NCIT |
|  |  |  |  |  | Ach |  |  |  |  |  |  |
|  | 2. Number of people taking part in the IT Incubator increased (P4S1) | Outcome | Value |  | Target |  |  |  |  |  | NCIT |
|  |  |  |  |  | Ach |  |  |  |  |  |  |
|  | 3. Number of software application developed in the local industry increased (P4S2&3) | Outcome | % |  | Target |  |  |  |  |  | NCIT |
|  |  |  |  |  | Ach |  |  |  |  |  |  |

| 5. Access and use of eGovernment services increased across the country (P5) | 1. Government staff trained in the use of IT and the delivery of e-Government services (P5S3) | Output | No. |  | Target | 200 | 1200 | 1200 | 1200 | 1200 | NCIT |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Ach |  |  |  |  |  |  |
|  | 2. Government offices connected to the e-Government Service Platform increased (P5S1) | Output | No. |  | Target | 80 | 120 | 150 | 180 | 250 | NCIT |
|  |  |  |  |  | Ach |  |  |  |  |  |  |
|  | 3. Government to government electronic service transactions increased and government intranet portal usage increased (P5S2) | Outcome | No. |  | Target | - | 100,000 | 120,000 | 150,000 | 200,000 | NCIT |
|  |  |  |  |  | Ach |  |  |  |  |  |  |
|  | 4. Government to citizen and government to business electronic service transactions and government portal usage increased (P5S4) | Outcome | No. |  | Target | - | 30,000 | 50,000 | 80,000 | 100,000 | NCIT |
|  |  |  |  |  | Ach |  |  |  |  |  |  |
| 6. S&T development fostered, promoted and sustained in relation to identified needs and circumstances (P6) | 1. Science Foundation established to coordinate nationwide research and development (P6S2) | Output | Event |  | Target | - | - | Draft of Science Foundation Paper | Science Foundation Established | - | MOTC |
|  |  |  |  |  | Ach |  |  |  |  |  |  |
|  | 2. Conduct awareness programs in S&T including women (P6S3&5) | Outcome | Event |  | Target | - | - | 1 | 1 | 1 | MOTC |
|  |  |  |  |  | Ach |  |  |  |  |  |  |
|  |  |  |  |  | Ach |  |  |  |  |  |  |

|  |  |  |  |  | Ach |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |

SECTOR LEVEL IMPACT INDICATORS

- Utilization of broadband Internet across the country

- Utilization of e-Government services across the country

- Utilization of ICT services in economic activities across the country especially in small islands and by women

- Utilization of local innovations in everyday